## Slide 1
NEUROFORGE ENTERPRISE
SDLC PLATFORM
PROJECT MODULES
PRESENTED BY :
Mannuru Prethika
July 29, 2026
01 / 08

## Slide 2
DEVELOPMENT METHODOLOGY: AGILE
Sprint Planning
The NeuroForge Enterprise SDLC Platform will be developed using the Agile Software Development Methodology, which emphasizes iterative development, continuous collaboration, and frequent delivery of working software. Instead of building the entire system at once, the project is divided into 4 sprints, with each sprint lasting 2 weeks. At the end of every sprint, a functional module is completed, tested, reviewed, and improved based on stakeholder feedback.
Project Duration
8 Weeks
Sprint Duration
2 Weeks
Total Sprints
4
Plan
→
Build
→
Test
→
Review
→
Improve
Each sprint delivers a tested, reviewable increment and incorporates stakeholder feedback before the next iteration.
02 / 08

## Slide 3
MODULE ARCHITECTURE
03 / 08

## Slide 4
FOUNDATION & PROJECT MANAGEMENT
Sprint 1 (Weeks 1-2)
Objective
Build the foundation of the platform by implementing user management, authentication, and project planning capabilities.
Modules
• User Authentication & Login
• Role-Based Access Control (RBAC)
• User Management
• Requirement Management
• Project & Sprint Planning
Deliverables
• Secure user registration and login
• Different user roles (Admin, Manager, Developer, Tester, etc.)
• Project creation and configuration
• Requirement collection and management
• Sprint and task creation
04 / 08

## Slide 5
DEVELOPMENT & COLLABORATION
Sprint 2 (Weeks 3-4)
Objective
Develop modules that improve collaboration and assist developers during software development.
Modules
• Task Assignment & Sprint Management
• AI-Powered Code Generation
• Documentation Management
• Git Integration & Version Control
• Team Collaboration
Deliverables
• Assign and track development tasks
• AI-assisted code generation
• Automatic technical documentation
• Git repository integration
• Team notifications and collaboration features
05 / 08

## Slide 6
TESTING & DEVOPS
Sprint 3 (Weeks 5-6)
Objective
Implement quality assurance and DevOps capabilities to automate testing and software deployment.
Modules
• Automated Testing
• Bug Tracking
• Code Review
• CI/CD Pipeline
• Deployment Module
Deliverables
• Automated unit and integration testing
• Bug reporting and issue management
• AI-assisted code quality analysis
• Continuous Integration and Continuous Deployment
• Automated software deployment
06 / 08

## Slide 7
MONITORING, ANALYTICS & FINAL DEPLOYMENT
Sprint 4 (Weeks 7-8)
Objective
Complete the platform by implementing monitoring, analytics, reporting, and maintenance features before final deployment.
Modules
• Real-Time Dashboard
• Performance Monitoring
• Reporting & Analytics
• Maintenance Module
• Final System Integration
Deliverables
• Live project monitoring dashboard
• Performance and resource monitoring
• Project and productivity reports
• System maintenance and update support
• Final integration, User Acceptance Testing (UAT), and production deployment
07 / 08

## Slide 8
THANK YOU!
NeuroForge Enterprise SDLC Platform
08 / 08